Lot 1007

Unit #4 – 19 Cheltenham Rd.

Venus 1

Occ.: March 13, 2009

James & Amanda Jean Burrage

Cell: 705-717-2823

Home: 705-252-0316

Email: aj-purchon@hotmail.com

March 18, 2009: Owner called regarding outstanding issues form PDI. Teresa sent an email in response and advising them to send a list to Tarion before the 30 day and to call us if there is an emergency.

March 20, 2009:  Owner called to let us know that painter was in their unit without them knowing.

July8/09:  Greg was here to do 30 day list booked July 7/09.

w/o 2848 to Newport for drywall repairs in stairwell and at front door area/bad workmanship. -Completed

July9/09:  Greg didn’t give back list

July13/09:  Peter went here today and fixed wobbly toilet. Completed

July 20, 2009: Amanda Jean called to let us know that no trades have called to complete deficiencies. Teresa called Newport Drywall and was told that attempts were made to contact owner but they don’t have voicemail. Teresa gave them other contact number. Scheduled for inspection for July 22/09

Aug10/09:  owner called has leak at bedroom window.  Peter is going here to check what’s up.

Aug12/09:  I setup for Peter to go in here tomorrow and do fix at bedroom window and put strip on laundry room door.  I also setup for Zab to go in Aug21/09 to do the interior painting from Newport repair.

Aug14/09:  Peter was here and fixed window in bedroom and put door sweep on furnace door.

Aug25/09:  owner called said the window is still leaking.  We are setup to go Aug 31/09 to address window again.  w/o sent to Yanch today

Sept3/09:  Malcolm was here and did water test/repaired leak at basement bedroom window and painted.

October 29, 2009: PO to Base Windows to supply bedroom window.

November 4, 2009: Owner called re sewage drain blocked. Teresa called Can-Barr. Ritchie said that the lock to the mechanical room has been changed, Teresa left msg. with Bayshore P Mgmt. to obtain access.