Lot# 2013

Unit #3 – 11 Cheltenham Rd.

Jupiter 1

Occ. February 13, 2009

Gregory Olszewski

Home: 705-794-9901

Work: 705-721-6852

Fax: 705-721-0775

Email: Gregory_7449@hotmail.com

March 17, 2009: Pat sent an email fro Karen for service to contact owner and schedule a day to resolve outstanding issues from the PDI. Teresa contacted Gregory and schedule service for March 23/09

April 8, 2009: Allandale informed service that a msg was left for owner to contact them re deficiencies. Owner did not retuned the call. Allandale will contact him again today by either e-mail or fax.

April 13, 2009: Allandale tried again to contact owner for access to do work

and have not had a response as of today

Apr15/09:  Greg was here and did repair to tile in upstairs bathroom.

July 2, 2009: Teresa spoke with Gregory and he will contact renters and call us back so we can schedule service. He will also e-mail pics of deficiencies for the unit.

July27/09:  Greg was here to do 30 day repairs.  w/o 2969 to Allandale to have someone check on the drawer fronts as they are different to the cupboard doors.  w/o 2970 to JP Decorating to do touch up painting throughout.

Aug25/09:  rec’d paperwork from Allandale on the drawer fronts.  They have indicated that this is not warrantable that it is the grain of the wood. (natural)