Lot 3019

Unit #2 – 17 Cheltenham Rd.

Jupiter 1

Occ.: March 13, 2009

Peter Campbell

Home 705-796-0879

Work: 705-252-8879

Email: petercampbel33@yahoo.ca

April 9, 2009: Service scheduled with Allandale for April 20/09. Teresa e-mailed owner re access. Completed

April 13, 2009: PO faxed to Canbarr to remove and re install sink for counter replacement.

April 21, 2009: Owner called to report a leak in basement window and that the master bedroom window does not close. Jim from site went to check leak and it is because of the grading. Teresa called Rick Dobinson to fill. W/O #2637 faxed to Pollard to repair master bedroom window –seal damaged.

June 19, 2009: Owner called re deficiencies. Service scheduled for July 2, 3/09

July15/09:  Malcolm was here and completed 30 day repairs.