Lot 123

19 Michelle Drive

Kingfisher

Occupancy Date:  May 22/08

WORK CREDIT – PAINT AND CLEAN

Neil and Lori Geisendorf

HM 705-725-1350

Cell 705-241-5252

June 3/08:  Ron/Aya called kitchen is in needs setup/I arranged with both Aya and homeowner delivery of cabinets June 9/08 and install on June 10/08

June 4/08:  w/o 2014 to Canbarr to have plumber available for June 10/08 for installation of new kitchen

June 9th/08:  AYA Kitchens cannot install until June 11th / Kim called Greg from Canbarr and told him and also arranged for him to fix leak at water meter today –confirmed with homeowner about both issues

June 11/08:  Gord/Aya is here today installing permanent kitchen etc. PO27640 to Canbarr to have plumber for Wed & Thurs.

June13/08:  w/o 2021 to Accurate Glass to install mirrors and finish closet door installation.  w/o 2022 to Bayfield Carpet for install of toilet paper dispenser, towel racks etc.  We need to go in and reinstall rangehood

June23/08:  PO26491 to Marnoch to reinstall rangehood.

June27/08:  PO26496 to Innisfil Air to pipe out rangehood

July 2, 2008:  rec’d back PO 26491 from Marnoch they have completed reinstallation of rangehood

July 3/08:  homeowner called again/basement window facing house on left side of sump pump is still loose/I setup for us to go again and fix it.

July 7/08:  Jim is going over here to fix loose basement window.

July14/08:  homeowner called wanted to know why toilet paper etc not installed/I spoke to Jenny she was by there once no one was home/she’s going back tonite if they aren’t there she will call and set something up.

July15/08:  rec’d back w/o 2022 that Bayfield has installed ceramic fixtures in bathrooms.

July 23/08:  Work Order # 2250 to install bi-fold doors in laundry room (only one door installed) / Work Order# 2152 Marnoch Electric – replace pull chain in basement and re-wire basement light at bottom of stairs s.b. three way switch (Electrician says it is not supposed to be a three way)

July 24, 2008:  Kim and Greg made up a list from Greg’s 30 day repairs – Service needs to book 2 more days to go back in and fix squeaky tub

Sept30/08:  homeowner called said bathtub fix didn’t work (squeaky worse than before) and that still needs strip above garage door.  Don says book time and we will look after this

Nov 14/08: Kim sent PO to TNT Carpet Cleaning

Dec10/08:  Don went to conciliation for this homeowner.  Complaint was for bathtub squeeking.  Nothing was found warrantable.

Dec17/08:  homeowner called said sump pump not shutting off and making loud noises.

Peter went here and had to replace pump

Dec 29/08:  message that shingles have lifted and some have blown off roof in high winds * main roof garage side (faces south) over master bedroom / Kim called homeowner and told him Don Darby would be looking at roof and a call has been put in to a roofer (Jim Oakes) PO31232 to Jim Oakes

Jan15/09:  homeowner called concerned about large draft at bottom of fireplace

Jan20/09:  Don went here today and foamed at fireplace to help draft.

April 13, 2009: Owner called to report that there is no hot water. Teresa directed her to Enbridge.

April 27, 2009: Owner left msg. that singles are missing at peek. Vicourt was there to replace shingles.

April 29, 2009: Owner called to let us know that there are more shingles to be replaced on the other side of house. He also mentioned that he talked to site personnel about it. April 30, 2009: Teresa left msg. with Vicourt to call. Vic called back and he said that he looked around and did not notice any other shingles missing. He will take an other look on Friday in the PM. Completed

July 27, 2009: L/msg. to schedule service. No call back

July 29, 2009: L/msg. to schedule service

September 15, 2009: Year-end issues completed