Lot 143

8 Fenchurch Manor

Swan – FINISHED BASEMENT

Close Date:  May 29, 2008

Craig Seymour

Dara Seymour

HM 726-9126

Cell 705-795-7775 or 7776		Key was returned to Homeowner Sep.16/09

June 11/08:  Homeowner confirmed that it is ok to use the key / kitchen and bathroom cabinets being delivered on Friday and installing Monday / Purchase Order # 27642 CanBarr to unhook and re-hook plumbing

June 12/08:  Kim called Accurate Glass re:  measure for mirrors / install rack in foyer closet and install closet shelving in bedroom #2 on Tuesday June 17th as arranged with Aislin / Faxed Gord Marnoch a note to make arrangements with homeowner to install under cabinet /counter lighting

June12/08:  Aya is setup to drop kitchen off tomorrow and install on Monday June 16/08

Aya has the key

June24/08:  homeowner called re: installation of mirrors/I spoke to Asyln she said she has contacted homeowner for this.  PO 26492 to Marnoch to reinstall rangehood.  w/o 2035 to Bayfield for installation of ceramic fixtures.

June 26/08:  I called to followup on call from homeowner re: guy installing medicine cabinet started and didn’t finish.  Kim spoke to site who said they are going back today.  I also wanted homeowner to let me know what happened with Accurate Glass and Marnoch Electric and Bayfield Carpet

June27/08:  PO26497 to Innisfil Air to arrange piping out exhaust for rangehood/Marnoch has done their installation  w/o 2038 to Bayfield to arrange installation of backsplash.

July 2, 2008:  PO 26492 rec’d back from Marnoch they have completed reinstallation of rangehood.  Also Marnoch finished installation of lighting under counter/cabinet.

July 10/08:  homeowner called/drywall of utility room, crawl space to have door?/leak in garage roof which ruined antique dresser, homeowner said roof was damaged by someone doing work next door to him/rangehood is also very noisy and Jim was to build rangehood box?  Jason is going to go here and check on door to crawl space as apparently site says they believe there is one there.  I setup for July 16/08 for Jim to go in here and address some of these issues.

July 21/08:  homeowner called has a few issues/smoke detector not working proper/rangehood fan noisy (even though Jim adjusted it)garage roof leaking still (was caulked) homeowner after plywood to be changed as there is a visual lump

July 29, 2008:  Don was to meet with homeowner but no one would answer the door / Don said we are not doing anything with the countertop over the bank of drawers

July30/08:  homeowner l/m that his appointment was for the 30th not the 29th/he was the one the confused it not me.  Still not happy about repair to garage roof/says smoke detector not working/beeps constantly/he also says the rangehood fan that is making noise has something to do with the vent???

July31/08:  Craig left 2 message overnite/unhappy with fix of garage roof/can see where the sheeting doesn’t join together and then was shingled over.  I sent w/o 2109 to Marnoch for the smoke detector.  Don says he will look at roof from inside.  I called/l/m to call me if Wed Aug 6/08 works for him.

Aug22/08:  booked Sept23,24,25,26/08 for 30 day repairs.

Sept25/08:  Don and Greg were in here to completed 30 day repairs.

Oct30/08:  homeowner called wanted to know if we could have Rogers move the cable box off of the boulevard as its too close to the property line.  Told him this is nothing to do with service/City property and he must deal directly with them for this issue.

September 22, 2009: All year end service work has been completed