Lot 144

6 Fenchurch Manor

Sparrow

Occupancy Date:  April 17, 2008

David Cassidy

Tina Forget (W) 721-1212 ext 309

735-2092

May 5/08:  homeowner called over weekend/basement window fell out when he tried to close it.  Malcolm is gone here this morning to put it back and check the rest of the windows

June23/08:  homeowner called said can’t get replacement filter in furnance / Peter was here this afternoon and put filter in/he says it is a little bent where filter goes in.

July 11/08:  Kim called homeowner to let her know that AYA Kitchens would be calling her to set up appointment

Aug 21/08:  booked 30 day repairs for Aug 26-29/08

Aug 29/08:  Malcolm was here and completed 30 day repairs.

Sept 16/08:  Don is taking off marble etc. for Bayfield to install new marble leg (RH) and hearth (Purchase Order # 29439 Bayfield for labour and materials)

Dec1/08:  homeowner l/m that whoever plows the road is leaving snow in the driveway and also when they clean sidewalks.  I called back told him it is City of Barrie who plows roads so if issue contact them direct.

July 31/09:  Greg was here to do year end repairs.  w/o 2852 to Bayfield to repair chip in ceramic tile from PDI and to troubleshoot loose tiles/grout lines. Completed Sept 2/09 per trade

w/o 3000 to Canbarr to replace kitchen sink it’s bent. -Completed

w/o 2999 to Barrie Trim to replace frenchdoor 30”X68” lh for diningroom as it’s warped.  PO 33023 to Pollard to replace front entry door lites as there is seal failure. Scheduled for Nov. 24/09