Lot 180

2 Claire Drive

Parakeet

Occupancy Date:  June 1/ 08

Angie Maria Silveira

HM 705-735-4405

WK 705-812-1363 X 220

Key in file

June 10, 2008:  Kim called homeowner to let her know that kitchen will be delivered Wed June 11 and installed Thursday June 12th – Sue has key at Sales Office because the homeowner owes money to ‘close’ the deal

Oct 27/08:  Kim was speaking to John D’Angelo (site super) needs access for Thursday Oct 30/08 to cut floor joist

Nov7/08:  homeowner called needs toilet installed in powderroom and fan for stove vented out/I called Joan to ask why no toilet there/homeowner was doing own floor/she’ll followup with Tom or whoever and find out where toilet should come from???

Nov11/08:  Jim went here to install stove vent but homeowner is waiting on microwave plug to be installed first/I called Gord/Marnoch and l/m need this done asap.

Nov28/08:  homeowner called re: microwave plug still not installed and floors still not level for hardwood to be installed. I called and l/m again for Gord about plug and setup for Don to go in this morning to check on the floor issue.

Dec1/08:  Don was here today and again put leveler on the floor.  Also spoke to Gord re: mircrowave plug.

Dec11/08:  homeowner called again about microwave plug/she says she’s home Friday and Monday/I called got Gords v/m and left a detailed message.