ATTENTION: Paul Aditya

FAX # 905-881-7005

List of deficiencies to be completed at Lot # 204 / 72 Shalom Way

Pratt Service Department will be looking after the following:

Seal basins in washrooms

Adjust shower door in ensuite

Trim and caulk above shower stall

Adjust front door

Repair hammer marks @ baseboard at landing to basement

Missing register cover (3 x 10)

Red spots on carpet (stairs)

Patio screen missing at main level

Re-surface edge of poured front pad

Install cover box at range hood cabinet

Purchase Orders and Work Orders sent to Trades:

Purchase Order sent to Pollard Windows to replace cracked window in kitchen

Purchase Order sent to Cleaning service to clean through-out

Bayfield Carpet is replacing carpet in living room and master bedroom (manufacturer’s defect)

Work Order sent to Accurate Glass to install mirrors above all vanities

Work Order sent to AYA Kitchens :  replace drawer face 2nd from top on bank of drawers in kitchen / Right hand end splash missing on kitchen countertop

3 knobs missing in ensuite / Replace 2 centre doors in ensuite “doors mis-drilled

If you have any questions with regards to any of the above mentioned items please call the Service Department

Regards,

Kim