Lot 212

29 Thicketwood Avenue

Canary

Close Date:  Dec 11, 2008

Jerry Vince

Trina Vince

HM 705-252-5744

Cell 705-331-6779

Dec17/08:  homeowner called wants to know if we can come by and caulk the shower as it is leaking.

Dec18/08:  Jim went here this morning to do caulking.

Mar6/09:  homeowner wanted us to go in to brace and caulk kitchen counter as its pulled away from the wall and the tile people are coming to do a backsplash.  I arranged for Mar 12/09 in the morning for this to be done.

Apr13/09:  sent fax to site for Dobinson to add gravel to driveway/very low.

April 30, 2009:  Left msg. re scheduling service for week of May 11; owner to confirm. Jerry confirmed May 11, 12, 13 for service ( he will provide key for 3rd day if needed) W/O #2501 to Marnoch to install switch at bottom of basement stairs landing (if required as per plans) Not required Completed

W/O #2502 to Bayfield to inspect sagging floor in kitchen and holes in lino.Cancelled

May26/09:   homeowner says still outstanding issues.  Greg had been here to do 30 day list.  She will look at her copy update it and send me a copy so we can talk again about what’s not done.  For sure interior painting not done. w/o 2719 to JP Decorating to do interior painting/doors etc inside haven’t been done.  Homeowner says she already did the exterior painting.

October 8, 2009: Owner called to find out when the painters will show. Teresa called Zab and his guy will go after he finishes a job first may be at around 11 am. Owner has an appt. at 10: 45 and may not be there. Zab’s guy does not have a phone to let him know so this may not work out.