Lot 223

32 Shalom Way

Eagle

Close Date:  Oct 30, 2008

Ian Messenger

Charlotte Messenger

HM:  792-9274

Key in file

Feb. 26/09: Bruno called in regards to the deficiencies in this unit. Bruno said that he gave Don a list and service was to do work while owner was out of the country. Owner came back and no work has been done and he was not pleased. Bruno is to send another list after he did another walkthrough.

March 11, 2009: Owner called regarding the deficiencies from PDI were not done. Pratt was to do work before he moved from England. Teresa scheduled service for March 12, and 13/09

Mar13/09:  Alex was here but still a few outstanding issues.  PO32671 to Bayfield for 6 48300 Corte Milia Tiles for Bed.#4 bathroom/tile is crooked, needs to be changed.

Mar25/09: spoke to homeowner told her tile on order/we will send Greg in the next couple days to check on fireplace/gap and marble cracked??/also ask Greg to check tub in mainbath for large slant and who is to do the painting here??

March 27, 2009: W/O # 2697 to Canbarr to supply and install 3 drain stops.  Completed

Mar30/09:  As per Don Darby who looked at this/ PO32884 to Bayfield to order complete tiles for ensuite tub and to cancel PO32883.  PO32883 also faxed to Lisa to cancel.

Apr3/09:  PO32673 to Bayfield for complete marble header etc (black).  They are to call us when they book it so we can go in ahead and pull it apart and straighten it out.  Don spoke to Art/Canbarr re: mechanical basin drain stoppers.  They put some in and other bathrooms they didn’t.  Completed

Apr7/09:  PO32676 to Pollard Windows for 34” mandoor from garage to house.

May1/09:  I called Pollard and they said door should be here next week.

May5/09:  John D’Angelo is going in here to look after the outstanding items to be addressed.  Fireplace to be torn out and fixed (it’s crooked) Marble is at Bayfield.  Bathroom needs to have tub reset and retiled.  The mandoor to be installed.  Homeowner is home everyday and said John can come anytime.  I let him know and he may try to go this evening.

May 8, 2009: Owner called to report that there is a gap at the back of the fireplace, it is leveled now, also he said that the door was painted but the chunk that was off the frame was not fixed just painted over. Teresa told him that she will send someone next week if possible to take a look.

May14/09:  John’s group from site went here and did some work from list.

July7/09:  I had owner sign waiver as per Karen for doors in lieu of overhang not installed on this Eagle model.  PO33000 to JWD for 5 doors to be delivered to owner.