Lot 79

3 Shalom Way

Eagle

Close Date:  May 26, 2008

Brian Cadena

HM 905-709-7792

Cell 416-558-7380

E-mail cadenabrianbrett@hotmail.com

alexvcandna@hotmail.com

June3/08:  Ron/Aya called kitchen is in wants to deliver on Fri June6/08 install on Monday June 9/08/I called got v/m and l/m for homeowner to call me back to arrange

June4/08:  homeowner says key is with sales (Jason Crump) has key/w/o 2015 to Canbarr to have plumber available for June 9/08 as new kitchen being installed.

June19/08:  homeowner called/lots of stuff still not complete here.  Jason Crump had key/Kim has picked it up and it is now at Joan’s trailer.  Kim said to make note that the sod here has not been watered and is bad shape.  w/o 2028 to Accurate for mirrors/w/o 2029 to Bayfield to install towel bars etc.  Pollard Windows also are going in here to fix laundry room window.

June23/08:  I called Aslyn /Accurate reminder for mirrors to get installed.  Window Repair Pollard PO 25785 is scheduled for July 7/08 confirmed with Tom Small as per Michelle/Pollard

July 4/08:  w/o 2228 to Bayfield Carpet to install fixtures.

July21/08:  Malcolm has been here doing work/need to setup another day to go back to address problem with livingroom floor/something under carpet and grout @ patio door/put onto list for us to go back in.

July22/08:  w/o 2106 to Bayfield to repair area at patio door/grout missing / Greg painting fireplace “white” semi-gloss

July 25, 2008:  Peter flattened the ‘lump’ under the carpet at the bottom of the stairs / Garage door has been adjusted – if we adjust it any more or plane down the door there will be a problem in the winter

Feb 17/09: Owner called concerned about nail pops, crack on walls and doors not closing. Teresa advised him that he should send a list at year end on nailpops and crack but she would call tenant to schedule door adjustments. Also tenant was called left msg with son for Ryan to call service.

March 12, 2009  Brian called to ask why the doors were not yet adjusted. Teresa informed him that his tenant had not returned her call. Service date was scheduled for March 23 with and Brian is going to make sure someone will be there to provide access. Completed March 24/09 owner advised

July 27, 2009: E-mail both Brian and Alex to schedule service. Alex e-mail bounce back

September 2, 2009: W/O faxed to Bayfield to do under pad at top of stairs Completed