Aug 28th/08

Kim’s list for Lot # 87 – 21 Fenchurch -- SPARROW model

** PRATT SERVICE :  TAKE FURNACE FILTER to change (filter full of bits of ?? insulation)

1.  Paint front entrance interior door and trim

2.  Remove painters tape stuck under baseboard at dining room wall

3.  3rd upper door to left of range hood has been drilled for a handle (Kim called AYA Kitchens) / replace brushed nickel knob on lower left of dishwasher

4.  Drywall repair and paint at bulk head over top of dishwasher (2 small areas)

5.  Repair to top/inside of door frame at patio slider

6.  Oak railings, pickets, outside and inside of stringer-- need to be cleaned up of paint or           drywall mud splatters   -- Looks like the sand and seal is sparse and non-existent in some areas

7. Fireplace mantle – looks bare (no sand and seal)

8.  Floor tile broken under laundry tub at back wall (homeowner has tiles on site)

9.  Towel bars, tt dispensers etc needed for all three bathrooms – WO#2128 to Bayfield

10.  One louver missing on top grill of trim kit at fireplace (Purchase Order to Innisfil Air)  ** Also need furnace manual  Complete

11.  Powder room has small drywall repair to right of cabinet

12.  Exterior light at deck and two at garage need to be caulked (Kim found Duey on site and told him ) complete

13.  Ensuite vanity needs countertop (Kim called Dora at AYA Kitchens / basin and plumbing to be installed (call CanBarr) and mirror installed * mirror on site – Pratt Service will install

14.  Sand and paint drywall repair in ensuite bathroom

15.  adjust  ensuite window -- ??  please check the top of operator sash – has something like two “buttons” on the inside of the sash

Ensuite Fan switch ?? (homeowner thinks it is upside down)

16.  oak plug missing at right hand side top of hand rail / drywall repair at same spot

17.  Two drywall repairs in master bedroom – one BIG hole (take pce of drywall 4x4) bottom left of window and small repair to right hand side just inside door

18.  Cable covers missing in master bedroom and office (Craig will put in Don’s box at Joan’s trailer) complete

19.  2nd bedroom at rear – replace bottom of trim at window (chunk out of MDF)

20.  Main washroom / gap ?? grout missing at floor tile

21.  2 shingles missing on small roof (livingroom) – Kim called Vicourt Roofing – he installed roof vent ** COMPLETE

22.  Install basement screens ** One screen missing (take one from service)