Lot 91

29 Fenchurch Manor

Pelican

Close Date:  Aug 29, 2008

Sandy Tramontin

Lorenza Ferraro

Home: 792-9680

Cell 416-464-7758 (sandy)

Jan20/09:  booked 30 day repairs for Jan26,27,28,29/09

Jan 27/09:  Work Order # 2443 JP Decorating – please clean splattered paint off oak handrails, pickets, etc and paint walls in entire house!/ Work Order # 2444 CanBarr Mechanical – replace basin—installed crooked and silicone smeared all over /replace kitchen sink and new drain assembly (kitchen sink damaged –bent) Completed

Jan 29/08:  Canbarr changed out kitchen sink and basin

Jan 29th/08:  Kim called homeowner – the new basin is leaking and the kitchen sink is raised at the back – homeowner not happy so Art from Canbarr is calling him and going over to have a look at both items today

Art called back and said that he changed the kitchen sink again (homeowner had a legitimate complaint and the guys bent the new sink when they installed it)

Feb2/09:  Greg was here and completed 30 day repairs.  There are a couple items put into the spring file.

June 24, 2009:  Owner called today for update on the exterior work. Teresa left a msg. regarding clarification on front steps.

June 26, 2009: W/O 2768 faxed to JP Decorating to paint front and garage doors. Scheduled for Aug 10/09 E-mail sent to Lisa for roofer info. - Completed

August 7, 2009:  W/O 0493 to Dominion to install aluminum cap on all windows.-Completed