Lot 2005

1407 Rankin Way

Twilight

Occupancy Date:  March 31, 2009

APPLIANCES

Alexander Axford

WK 905-832-9286 X 242

Cell 705-795-2165 Julie

Cell: 705-795-2167 Alex

April 3, 2009: Alex called to report that most of the electrical outlets don’t work. Teresa left msg. with Dave at D& S. Dave will pick up W/O 2602 on site and contact Alex.

April 6, 2009: Owner left msg. re electrician no show to repair outlets. Teresa left msg. on work phone and called cell but could not leave msg. as box was full.

July 16, 2009: Screen door missing. Service scheduled for July 24/09

July21/09:  W/O to Dominion to repair soffit. Completed

July27/09:  Peter was here to do 30 day list.  Peter needs 1 more day to address floor squeeks.  Owner must move furniture for this.  I l/m for them to call us to setup another day for this work.

July29/09:  I setup for Aug7/09 for Peter to go back to address floor squeak in master bedroom/owner was told that furniture has to be moved for this day. Peter was there and owner was not home. Teresa contacted Alex and he had forgotten and asked to re schedule

Aug18/09:  arranged with owner to go Sept 15/09 to address floor squeak in master bedroom/owner will be there to move furniture.

October 1, 2009: Alex left msg that patio door is warpped and that is missing the screen. Wendy will go and inspect the door

Oct 2/09 An exterior part of the vinyl patio door head frame that is in front of the operating sash has detached from the head frame and is sagging down. PO # 33114 was sent to Pollard today to repair the door.