Lot # 20

1387 Rankin

Occ:  Sept 18th/08

Pelican

Adam

705-294-0490

Cell # 794-4986

Sept 19th/08:  Kim called Scott – tile setter did not grout the bathroom tiles and tile missing at spout / also needs caulking / trim not finished at interior of bay window * Jay White is sending trim guys there today

Sept 22/08:  Malcolm there to caulk the tub (tile setter is finished)

Don’s notes: needs fascia and soffit etc. Kim called Beaner

Sept30/08:  homeowner called wants the bay window finished inside as he has custom blinds coming and thinks we should get work here done before.

Oct2/08:  Malcolm went here today to do repairs in bay window area.

Feb13/09:  booked 30 day repairs for Feb23,24/09

Feb24/09:  Alex is here doing 30 day list.  w/o 2363 to JP Decorating to clearcoat railings.  w/o 2362 to Aya to fix door in kitchen above fridge lh side (it’s split) drawer on right side of sink damaged/upstairs bathroom left hand end cap damaged and rh end cap is loose needs tightening up.

Feb25/09:  Alex was here and completed 30 day repairs.  There are some items put into the spring file.

May25/09: rec’d email from Sales over weekend.  Bricks missing at garage on this place and now birds nestling inside.  I sent to site for John to look into as he wanted to have all brick repairs.

July 6, 2009: Owner called re screens-patio and bay window. Teresa sent e-mail to site

August 31, 2009: Teresa left a msg. on Adam’s cell re update on pigeons in the attic issue.