Lot 23

1395 Rankin Way

Heron – ENERGY STAR PACKAGE

Occupancy Date:  Oct 24, 2008

Clayton Shaw

Cell# 905-867-4794

HM 705-431-1366

WK 416-355-6353

** Kim called and faxed DSG Home Inspections for blower test Nov 14/08.

Nov17/08:  homeowner called stuff from PDI still outstanding. He especially concerned that fireplace not painted.  w/o 2092 to Zab to clear coat fireplace and prime area above linen closet as per homeowner

Nov28/08:  D&S called they have now repaired switches here and installed energy bulbs. I setup for Don to go in Dec4/08 for ½ day to try and straighten up.

Work Order Dec 4/08 # 2483 Theo Amos to replace oak side panels (roughly cut edge) and panels ¾” too short

Feb27/09:  booked 30 day repairs for Mar16,17,18/09

March 6/09 Clayton called to let us know that the carpet that left is about 10’ too short. He made a deal with sales that he would get the carpet but it was not to be installed. Also cold are return in basement is on ceiling instead of floor. Teresa left msg. with sales in regards to the carpet as there is no reference of this in the file.

March 11, 2009: Teresa left msg in regards to the carpet issue. Carpet should measure 10’.8” x 17’.7” (living room)

March 16, 2009: Owner was not home to give access. When Teresa called him, he said that he wanted to know in advance what work was going to be done. Teresa informed him that it would be what was on his 30 day list and that the carpet issues were to be dealt with the carpet supplier. Clyaton will meet Alex at the house tomorrow at 9:00 am

March 17, 2009: PO # 32877 faxed to TNT to spot clean carpet in master bdrm.

April 6, 2009: Work order #2606 sent to Pollard to supply and install replacement of defective door lite. Several attempts were made by Pollard to do work to with no response from owner. See file

April 20, 2009: Clay called to let us know that the front door handle is not working at all now. Malcolm will try to change it this afternoon.

Apr22/09:  Malcolm went here to replace front door handle but homeowner wasn’t there.  Malcolm left door handle at door.

June12/09: owner called said fireplace still not painted and vinyl coming up in bathroom.

w/o 2815 to JP/Zab to do fireplace and Malcolm will go check if it’s the caulking where tub meets floor that he didn’t get into yet to fix.

August 31, 2009: JP decorating is scheduled to paint mantle on Tue. Sept 8/09. Owner

will call to confirm colour.

October 8, 2009:  Clayton called in regards to the staining of the fireplace mantle. Teresa contacted Zab in which he is prepared to do the work tomorrow. Teresa left a msg. on Clay’s phone for him to call back re access. Scheduled for Oct.9/09 @ 8:00 am