Lot 28

1467 Rankin Way

Osprey

Close Date:  Aug 1, 2008

HOUSE IS FOR SALE:  lock box code “IVY”

Damian and Tara Koomar

HM 416-605-4029

Tara Work 905-791-8600 x 1335

Aug 11/08:  Kim called homeowner after speaking to Brandon re:  completion of brick work at sides and rear of house – to be started Thursday Aug 14,15 (weather permitting)

Sept12/08:  w/o 2146 Accurate Glass to put shelving in linen closet w/o 2145 Bayfield Carpet

Sept 19th/08:  Jim was in to clean up mold on door of sump area and turned / neither Sales nor the trailer have a key / BUT ... there is a lock box on the house and it is for sale / deck is completed

Master lock on house -- call Karen Hansen as per homeowner as Karen was to arrange that ...as per Brandon there is no master lock on the door / Kim pulled Tara’s 30 day list Booked for Sept 29th /30th/ Oct 1st.

Oct 2/08:  rec’d back w/o 2145 from Bayfield they have now installed transition strip from masterbedroom into ensuite.  I called Accurate Glass again about shelving for linen closet/Aslin will get this done.  Jim also has completed 30 day repairs.

Oct 6/08:  PO29464 to Pollard to supply and install operator slider in master bedroom “insul only” AGL1210

Nov10/08:  Tara l/m said she’s left several and emails but no return calls.  I did return the message I had from Oct 16/08:  she wanted to know about hookup in kitchen for water to fridge/shelves for mainbath closet and stairs to be completed on deck.  Kim has l/m for her to call back as we need tenant info to setup for trades to get in to look after her issues.

Nov12/08:  Aslin says shelves are expected this week so she will setup with homeowner.  Aslin says she does have the info to contact her.

Feb24/09:  homeowner sent email with list of items needed doing/I called her told her she must put items onto her year end which is coming up and we would address them then except if there were any emergency items.  She does have a few things left from 30 day.  I setup for Mar4/09 to go in and address leaking shower door/loose spindle/different colour spindle and caulking at skylight.  I also spoke to Asyln as they still have no linen closet shelving.  Asylin said she has arranged to go in here Feb26/09 after 5:00pm.

March 9, 2009: owner called to report that the furnace shuts off. Innisfil Air was there last week and told owner to change the filter and it should be fine. Teresa called Innisfil for them to contact owner. Innisfil contacted owner, they wanted owner to go check panel and tell them what the code was. Owner is not home and his mother would not know what to do. Teresa called site to see if anyone could check it out.

Apr8/09: rec’d email from homeowner that tenant wants someone to check the furnace as it went out 3X in the winter.  I sent back message that we found dirty filter here and that was her problem.

June1/09:  owner called wanted to know if we sent someone for furnace issue.  I called and l/m for tenant to call me to find out if still having issues here.

Aug25/09:  w/o sent to Brad Jonkman to install stairs from deck-Completed

September 11, 2009: Year-end issues completed except for Keystone to install shelving in linen closet.