Lot 31

1475 Rankin Way

Cardinal

Close Date:  Aug 1, 2008

William Montgomery 905-716-7658 / 905-716-7649

Serena Pipia

HM 294-2947

WK 905-751-5799

Aug 15/08: Kim called electrician DNS Electric and l.m. on cell and business to get breaker installed at panel so homeowner can use dryer

Aug 29/08:  homeowner sent email and called re: no switch for garage.  I told him we would try to get in next week for this issue and confirmed with him that we have rec’d his 30 day list.

Sept 15/08:  homeowner called wants us to come find switch in garage.  I called back and l/m to call me to set this up.

Nov 26/08: booked 30 day repairs for Dec 2,3,4 /08

Dec 4/08:  Kim called Tom Small re: need front railing at porch / Work Order # 2481 Zab : paint overspray on oak railings and pickets / Work Order #2482 D&S Electric – re-locate stove plug * homeowners would like it behind the stove / replace dining room light fixture or screw to clamp end.

Dec 15/08: W/O hose bib water supply below bottom edge of floor joist. Completed

August 7, 2009: Year-end service scheduled for Aug 25/09.

W/O 0491to D&S to replace pull cord in basement light fixture

Aug16/09:  I called and l/m we had to cancel year end list

August 24, 2009: Remaining service work is scheduled to be completed on Sept 21/09