Lot 32

1521 Rankin Way

Snowy Owl

Close Date:  October 7, 2008

Francis Catania

Rita Catania

Cell 416-270-7806

HM 705-436-7135

Key in file

Oct15/08:  homeowner called wanting to know where the carpet for stairs is.  There was an amendment done but Bayfield didn’t get it.  Robin forwarded paperwork for Bayfield to install carpet at stairs.  Jim Speare located cold air return (covered over) and the Clarol’s were given a PO from Jason White from site to do trim around skylight area.

Oct 16th/08:  Kim called homeowner and Jim went over to do a couple of repairs / Jim cut hole and installed vent where drywalled over

Oct 17th/08:  Jenny called and we booked Tuesday Oct 21 to install carpet on stairs Purchase Order# 31100 / John from Canbarr went in Oct 16th and installed shower rod / Jim is going to shorten towel bar / Homeowner has lock box PH#3  (code 2008) Kim took to homeowner so that Bayfield has access for the 21st

Oct 23/08:  Jim dropping off 2 litres of bone flat and 1 litre of bone semi-gloss to homeowner to do his own touch-ups / Kim spoke to Tom Small  re: trim needed around skylight Purchase Order # 31113 / Tom will go in with Val Oct 27th/08 ** key will be in

lockbox

March 6, 2009: A letter was sent to Tarion re access as Lorraine was not able to obtain access.

March 10, 2009 Owner left msg. re scheduling service.

March 24, 2009: Work completed with the exception of scratch in tub.

April 28, 2009: Received a fax from Greg Flaming at Canadian Whirlpool “They finally answered their phone (no machine). They are not available for appointment to repair the bath tub and did not seem too concerned about the tub anyway”.

June 22, 2009: Owner called to report that hot water comes out to hose bib. W/O 2761 to Canbarr. Completed

November 12, 2009: Year end - trades have been contacted today and sent work orders to complete work on Nov. 13/09 as per owner’s request. Pratt Service is not required to do any work.

JP Decorating to properly paint front door

Can-Barr to repair leak in kitchen faucet

Canadian Whirlpool to repair scratch in bathtub.