Lot 38

1372 Rankin Way

Parakeet – FINISHED BASEMENT

Occupancy Date:  Sept 5/08

Darlene Tassone

Frank Tassone

HM 294-0106

Cell 905-715-6514 (disconnected Dec 17th/08)

Sept12/08:  homeowner called said they can’t locate dryer vent inside.  I spoke to Jason White and he will go here this morning to locate it for homeowner.

Oct14/08:  homeowner called said they were to get white soffit/fascia and trough.  Deal shows it to be sand.  However there was an email from Karen/we now have copy.  Brandon did inform Dominion and they are to look after.  Also electrican came and removed some bricks to change lights and we now have a brick repair here.  Kim put together paperwork to have either Peter or Malcolm do brick repair/homeowner has brick at her house.

Oct17/08:  Malcolm was here and did mortar and brick repairs.

Nov3/08:  homeowner called l/m son’s room and other bedroom too cold to sleep in/floor in livingroom, diningroom is rising, debris under carpet??/soffitt and fascia still not changed as per email sent.  w/o 2081 to Innisfil Air to balance system & check cycling of furnace.

Jan14/09:  I booked 30 day repairs for Feb 3,4,5,6/09

Feb4/09:  w/o2447 to Barry Williams to veneer first bottom riser at floor/needs to be finished to the vinyl.

Feb5/09:  PO31087 to Barry Williams to replace damaged spindles.

Feb6/09:  PO31088 to Wilson Clairol/JWD Construction for 6 door jams and 2 prehung doors.

Feb9/09: Barrie Custom Railings called to let us know that the spindles were sanded and require finishing ASAP.

Feb10/09:  PO31095 to JP Decorating to clearcoat spindles that were replaced here.

Feb26/09:  I arranged with homeowner to go in March 9,10/09 to install new door jambs.  They are in shop painted and ready for install.

March 10, 2009: W/O #2669 faxed to Barrie Custom Railing to finish veneer on riser at vinyl floor.

April 24, 2009: Shutters screw is off- above front house.

May26/09:  I spoke to homeowner today regarding email they sent.  Can’t locate shut off for hosebib(this was done as per homeowner).  I setup for Greg for May29/09 to go back in and finish some repairs he started (sand & prime spots he started) recaulk tub, address ripped vinyl and leak @ shower door.  D&S to address lights in basement hanging down (they fell) Completed

June1/09:  w/o 2447 to Barry Williams cancelled as it should be carpet not veneer.  w/o 2728 to Bayfield to finish carpet at bottom of stairs.July21/09: rec’d confirmation from Bayfield 2728 – COMPLETE

Aug17/09:  rec’d confirmation that Dominion has completed their repairs.  (Shutter on second floor to be attached)

Aug21/09:  owner called said they had issue with drainage with all the rain yesterday.  I called back but got v/m.  l/m for her that it was an unusual downpour but if she believes there is still a drainage issue to contact Shaun at head office.