Lot 52

1434 Rankin Way

Osprey

Close Date:  Oct 8, 2008

Alziro Lima

Maria De Jesus Lima

HM 436-4930

Cell# 416-276-5233

Oct14/08:  homeowner called and l/m to call her but didn’t say why/I called got v/m and left message

Oct29/08:  I spoke to homeowner she wanted to know about staining of fireplace and stairs.

Nov5/08:  I faxed email to Zab at trailer to setup with homeowner for varathaning staircase and fireplace.

Jan16/09:  w/o 2425 Keystone for mirrored slider missing in bedroom #4. Keystone has not records for this lot

w/o 2426 to Aya Kitchens for finished end missing on pantry/

Work Order # 2424 to Zab re: stain and varathane stairs /paint skylight / window casings need sanding and repainting in entire house and touch-ups everywhere. Completed

Jan 19/09:  Kim called l.m. on voice mail at home number re:  access for framer, drywaller, painter for a week because the coffered ceilings were missed

Jan 21/09:  Don Darby met with homeowner / Kim re-faxed Work Order to Zab / Don’s notes:  Spring list – straighten soffit @ front door and add a course of brick / homeowners have decided that they do not want the coffered ceilings in living room that were missed * Don noted that the octagon window is too close to the ceiling so we would not be able to do the ceiling anyway / Don offered to do a kitchen backsplash  -- homeowners will pick out tiles and Lynn will send us the paperwork

Kim called homeowner and booked Feb 17,18,20th/09 for their 30 day list

Feb10/09:  PO31094 to Bayfield to supply and install backsplash “Bayker Series 4X4 Beige Field JSSFBE ad Beige inserts JSBEESET

Feb17/09:  w/o 2358 to Dominion to straighten soffit at front door.  Call Don Darby for repair information..

Feb27/09:  I booked Mar3,4/09 for Greg to go back and do drywall repair at skylight and to re-key garage mandoor.

Mar3/09:  Greg is here doing drywall repair at skylight.  w/o 2373 to Aya Kitchens to brace countertop as it’s dipping down on one side.

March 11, 2009: Rec’d fax from Dominion Roofing stating that the work on soffitt at front door has been completed.

May26/09:  homeowner called said there are a few things still outstanding.  I told her to take her list/cross off finished work and resend to us to review.

May29/09: rec’d updated list from homeowner.  w/o 2741 to JP Decorating for interior painting, fireplace and stairs. Completed I setup with Zab and homeowner for this to be done June 10/09 in the morning.

June24/09: owner called upset about pantry in kitchen sticking past wall thinks wall needs to be fixed/John went to look he says it stays as is.  He said do w/o 2842 to Dominion to repair soffit at front door its crooked and 2nd flor rear of house at bay window  mould to far from house allowing birds in.  John said the a/c unit is now wired up.

Aug6/09:  w/o 2854 to McKick Masonry to supply brick to match existing and install one course @ top of wall west of front entry door.

September 16, 2009: Owner call in regard to siding that was left unfinished for about 2 months now. Teresa left a msg. with Dominion service to call back with an update.

October 20, 2009:W/o to D&S to repair exterior outlet. Service scheduled for Nov. 11/09