Lot # 75

1422 Benson Street

Canary

Energy Star

Occ.: March 6, 2009

Aamir Mahood & Mahood Akbar

Home 416-840-4796

Work 416-840-9316

Cell 416-247-0821

Mar27/09:  Adam/Dominion Roofing called said they need a framing to fix problem with wood pushing up shingles on lower left gable on lower roof before they can repair problem here.  I called Joan and sent fax to her/she will forward to appropriate person to check on.

Mar30/09: rec’d back paperwork from site/repair for framing issue is now complete/I called Adam/Dominion to let him know they can now do their repairs.

April 15, 2009: Fax rec’d from Dominion re. roof repairs request from Feb. 17/09 Completed

May 21, 2009: Onwer called requesting missing screen. Also the A/C does not have power. W/O 2542 to D&S Electric Completed

June 15, 2009:  Owner reported a leak in the basement at electrical panel. John is going there to inspect. He also mentioned that the A/C has now power but is not connected. Teresa left a msg. at work for him to call back with more details.  I faxed PDI and 30 day list to John at site.

June 16, 2009: Service scheduled for June 23, 24/09

June26/09:  Malcolm was here and did 30 day repairs.  PO33098 to Pollard for fixed insul in kitchen/broken.

Sept3/09:  PO33045 to Pollard for screen package.