Lot 86

2180 Batters Loop

Cardinal

Closing date Jan 29/09

Raul and Shelly-Ann Smith

705-294-0103 (home)

647-406 -9154 (cell)

Feb. 2/09: Owner called to report that there is not heat in the home. Teresa l/m to find out if furnace has been fixed.

Feb 11/09: Owner called to report shingles have flown off the roof.

April 22, 2009: Owner reported leak in living room window and that the cover for the sump pump is missing. Peter will go and inspect and see if he can find a cover for the sump pump

May26/09:  booked 30 day repairs for June 3/09

June10/09:  Malcolm was here to do 30 day repairs.  Vinyl is damaged by fridge/Malcolm says looks like from Brick’s installation of fridge. Scheduled for July 21/09

PO33068 to Bayfield to repair/replace.  Note: On Yellow copy note to Lisa to charge back Brick as per John/Site and Karen.  Completed

PO33069 to Pollard to replace fixed insul unit 19” X35” bedroom upper right hand side @ front of house.\ Scheduled for Oct 6 bwt. 11-4pm /Cancelled by Pollard. Owner called service and is not happy. Teresa left msg. with Judy Smith and asked to re schedule asap. Pollard has made several attempts to access home to do service work. See homeowner’s file. Scheduled for No.20/09

July 8, 2009: W/O 2775 D&S to connect A/C unit. Scheduled for July 23/09