Lot #92R

2202 Batters Loop

Starling

Occ.: April 23, 2009

Kristen Downey-Cracknell & Dave Natale

Home 705-294-0817

Work: 905-251-4964

E-mail: yatka@rogers.com

Key in file

May13/09:  John/site was in here.  w/o 2572 to Keystone for mirrored sliders in foyer and secure shelf in closet in bedroom #2. Completed.

w/o 2571 to Bayfield to install transition strip foyer to great room. Bayfield called 4 Completed.times to book. No response PO/ 32750

June 19, 2009: Owner called re work still to be done in the house. She also reported shingles blown off and that the A/C pipe to house requires caulking.

June 22, 2009: PO 33236 to Dominion to replace missing shingles

July 29, 2009: E-mail sent to schedule service. Schedule for Aug. 7/09

July 30, 2009:  W/O 0481 to Bayfield to re grout and inspect tile work in main bathroom,

Aug 12/09:  Greg was here Aug 10/09 to do 30 day list.

w/o 2871 to Pollard to replace centre glass in master bedroom (manufacturers defect).w/o 2872 to Bayfield for transition strip in front foyer and carpet divit entry into kitchen carpet pulling out. This service work will have to be put on hold until we schedule to finish remaining work as per owner’s request

w/o 2873 to JWD to fix broken shelf bracket in bedroom.

w/o 2875 to D&S for foyer light not working and ensuite bathroom light switch to be reset into wall.

w/o 2876 to JP Decorating to clean paint splatters off of vanity doors.

September 23, 2009:  Owner reported that the hose bib is leaking. W/O to Canbarr

October 14, 2009: Service scheduled for Oct.19/09