Lot 94R

Raven

2210 Batters Loop

FINISHED BASEMENT

Closing date:  Jan. 30, 2009

James Rogers& Jennifer Faichnie

Home: 705-294-2400

Work:  416-707-1981

Key in file

Feb 11/09: Owner called to report shingles have flown off the roof. And car has sank into mudd.  PO31099 to Dominion to repair/replace blown shingles. Completed

March 13, 2009: Owner reported singles have flown off the roof again. Completed

May7/09:  John D’Angelo called asked me to send w/o to Dominion as there are again missing shingles on this house.  Sent w/o 2564 today Completed

June24/09:  setup 30 day list for July 6,7/09

July10/09:  Malcolm was here to do 30 day list.  Malcolm will go here and fix the bad deck board.  PO 33007 to Pollard Windows to replace operator window in stairwell as plastic frame is broken 22X44. Scheduled for Nov. 9/09 COMPLETED

w/o 2849 to Keystone to install mirror in basement bathroom. Completed Aug.6/09

October 21, 2009:  Owner left a msg. that there is mold in the basement. Teresa left msg. for them to provide access to inspect.