Lot 147

1266 Lowrie Street

Robin

Close Date:  June 6/08

PAINT AND CLEAN CREDIT

WORK CREDIT – DRYWALL/INSULATION

Jessie Hill

Cell 705-790-6559

HM 705-294-0639

June16/08:  homeowner called just moved in has leak in drain at laundry tub and toilet in ensuite running on/I setup for us to go in Wed June 18/08

June19/08:  Peter was here and fixed laundryroom drain and toilet in master ensuite.

June24/08:  homeowner l/m that things from 30day list are now priority.  Deadline is not til Oct27/08.  Not sure what the problem is he didn’t say.  I called back got brother and l/m for him to call me back.

June25/08:  homeowner called rangehood is not connected/PO26494 to Marnoch for this.  Needs towel bars etc.  w/o 2036 to Tile Trends

July 3/08:  PO 27814 to Innisfil Air to have rangehood vented outside/homeowner also wanted us to know that there is water seeping in the basement on the NE corner.  I told him I’d speak to Don tomorrow and call him back/we likely will need access to go in/he says he’s very flexible just call him to setup.

July30/08:  homeowner called re: ceramic fixtures for washrooms/this was originally Tile Trends/new PO 29277 to Bayfield today to do this.

Aug19/08: Jessie called to say master bedroom door doesn’t latch/I put paperwork together for us to go when we have a moment to fix it.

Sept3/08:  homeowner called/booked 30 day repairs for Sept 18,19 ½ day.

Sept18/08:  Malcolm completed 30 day repairs here

Dec 5/08:  homeowner called and said he had a leak in the master bedroom closet --

Don said there is a source of mould somewhere in the house / house filthy clothes all over the place on the floor and half-way up the wall/ green mould on interior of master bedroom closet ceiling/ space of approx. 10 inches between blown insulation and bats of insulation in soffit / Don is giving the homeowner is getting mould spray and a 3M filter that catches mould spores / Don looked in the attic and found the insulation “deficient” at the perimeter in that area and a couple of other areas / Don explained to homeowner (homeowner did his own insulation) SEE schedule “F” for Work Credits

July 28, 2009: Year-end service scheduled for July 31/09

Aug6/09:  Greg was here to do year end repairs.  w/o 2997 to McKick to repair brick at front entry as it’s set crooked.

w/o 2996 to Brad Jonkman to build stairs off of deck.-Completed

Aug19/09:  owner called wondering about stairs off of deck.  I spoke to Brad Jonkman and he is going over this week to do stairs.