Lot 173

1263 Lowrie Street

Parakeet

Close Date:  Dec 18, 2008

Key in file

John & Phyllis Visschedyk

Nicole and Richard Norris (H) 431-2623 * these people are living at the house -431-2623 / cell 321-0622

HM 905-469-3397

WK 905-403-2806 – Phyllis

Cell 905-330-0391

Dec19/08:  Don is going here today to do caulking.

Dec 29/08:  shingles blew off roof in high winds * Kim spoke to Nicole and let her know that Don Darby would be having a look and a roofer (Jim Oakes) has been called   PO29496 to Jim Oakes

Jan 5/09:  Kim called homeowner and booked Malcolm to go in today and caulk all bathrooms – Spoke to Nicole about her PDI and what to do about her 30 day list * courtesy call

Feb9/09: Marble for fireplace has been installed and to please set up for mantle to be installed.

Feb20/09:  we had some time today I sent Peter here to start some work from 30 day list.  w/o 2361 to Marnoch to wire up fan for fireplace.

Mar.2/09: Owner called re fireplace and other outstanding issues. Teresa left msg that a follow up will be done with Marnoch and Theo for mantle.

March 20, 2009: Owner reported shingles have flown of roof.

May7/09:  booked 30 day repairs for May19,20,21,22/09

May19/09:  Site was here to address 30 day repairs.

- w/o 2704 to JWD for oak trim needed on staircase, clasp missing on ensuite door, all doors creeking.

- w/o 2703 to Keystone for 2 mirrored sliders missing for 2 closet doors. Completed June 2/09

- w/o 2701 to Bayfield to reseam carpet in masterbedroom and rekick upstairs hallway. Completed

- w/o 2533 to Barry Williams to resand handrail joint. Completed

- PO 32699 to Royal Overhead Doors to put double weatherstripping @ top of garage door.

- P/O33226 - w/o 2600 to Pollard for patio door/vinyl rubbing on frame, screen to be replaced or adjusted rubbing on front flange.

w/o 2599 to Binnie’s to replace cracked patio stone and level front steps.  Completed

- w/o 2598 to Innisfil Air to install brushed nickel grill for top part of fireplace.

- w/o 2597 to McKick to do mortar touchups @ furnace exhaust.

- w/o 2596 to JP Decorating for touchups throughout, paint needed on window frames, garage door, trim @ stairs, master bedroom frame and fireplace mantel. Completed

July10/09:  I called owner today for Malcolm to go to address the patio door re: w/o 2600 for Pollard who says to check for plumb etc then let them know.  Malcolm also checking on floor drain as it is rough and catches on feet.  Owner says all is complete except for the painter.  I setup for Zab to go in July20/09 and refaxed paperwork to Joan’s trailer for him.