Lot 180

1236 Laurand Street

Robin

Close Date:  Apr 10 /08

Tony & Gaetane Pagano

HM 705-436-7104

Cell 416-939-2107

Aug 6/08:  booked 30 day repairs for Sept 2,3,4/08

Sept 4/08:  Peter is here today doing repairs.  PO29295 to Accurate to change mirror in mainbath as it’s too small/homeowner upgraded cabinets.  w/o 2139 to Dominion to straighten soffit over door/w/o 2140 to Binnie’s to straighten front concrete steps and w/o 2141 to Zab to paint interior bone (was painted white) all to be painted bone except doors, trim and masterbedroom

Sept5/08:  setup with homeowner and Zab to do interior painting Sept 12/08

Sept 5/08:  homeowner set up to meet with Don on Monday re:  door to main bathroom is only 22”

Sept8/08:  PO29425 to Bayfield for 10-15 tiles for main bathroom floor and a remnant of carpet for livingroom 3’X 3’.

Sept9/08:  PO29428 to JWD Construction for 24” interior door left hand swing (in shop)

Sept19/08:  PO 29437 to Bayfield for an additional 10 tiles (in shop)

Sept 24/08:  Kim called homeowner to book Don and Greg for week of Oct 6th

(Oct 6,7,8,9) waiting on confirmation

Oct 8/08:  w/o2261 to Binnie Brothers to straighten/reset entire walkway asap.

Oct 14th/08:  Purchase Order # 29448 to re-connect /repair c.v. piping in basement (Pratt Service had to move wall) / Malcolm was working here today to finish up drywall and paint

Oct 16th/08:  Kim called homeowner re:  30 day list and request for conciliation

Nov21/08:  rec’d back paperwork from Dominion that they have repaired the soffitt over front door.

Jan14/09: homeowner called said they have water coming into basement/Don Darby went and there is no leak.  Some water at bottom of insulation/caused from wall likely frozen and then defrosted/water was minimal.

Feb. 27/09: Owner reported siding pulling away from house. Malcolm will go check. W/O 2662 faxed to Dominion Roofing on March 2, Completed March 19/09

June 16, 2009:  Year end service scheduled for June 29, 30/09

July7/09:  Peter was here to do year end list.

w/o 2844 to Marnoch to fix light @ back of house/too close to roof.

July 13, 2009:	 W/O 2781 to Aya – Cabinet doors under sink are peeling, white residue coming out from cabinet doors right to the micro, under cabinet next to fridge not smooth-Completed

July14/09:  owner called said we needed still to do sanding.  Peter went today and did this.

July20/09:  w/o 2959 to Accurate Glass to change mirror in mainbath it has dark marks on it.