Lot 227

1337 Lowrie Street

Heron

Close Date:  Aug7/08

James W. Allan

Laura M Yates

HM 705-294-0922

Laura cell # 828-2986

Email address :  laura14@kaycan.com

Aug12/08:  homeowner called to say they haven’t got the rough in central vac /Craig was here and checked said no not installed at all.

Aug21/08:  homeowner called to say they still don’t have their a/c yet.  I spoke to George/Innisfil and he is going to install unit Monday Aug 25/08.  I let homeowner know

Aug26/08:  homeowner called needs electrican to wire a/c unit.  w/o 2122 to Marnoch to arrange/homeowner home all day tomorrow.

Aug27/08:  Gord can’t get anyone here today.  He will try for tomorrow morning or for sure he will have someone here for Friday.  I let homeowner know/I l/m for Gord to let me know if it will be am or pm.

Dec3/08:  booked Jan12,13,14/09 for 30 day repairs.  w/o 2315 to Canbarr for no cold water to ensuite sink/

Jan 14/08:  Purchase Order # 31243 Pollard – supply and install fixed glass in AGL1212 (Horizontal slider) in living room / Work Order # 2415 Telecable to install rough-in central vacuum

Jan 26th/09:  Michelle called from Pollard – needs access to do repairs and cannot reach homeowner / Kim called Laura on her cell phone and gave her the message –she will call Michelle at Pollard reference #227