Lot 5017

1786 Swan Street

Twilight

Close Date:  Aug 28, 2008

Lauren Kerr

Noel Campbell

HM 705-294-1055

WK 905-252-8665

WK 416-709-8665

Sept5/08:  homeowner called to say she has wrong ceramic floor in foyer, she paid for upgrade/I l/m for Jim Hankin to call me about this/she also wanted to know why she has a white rangehood when she ordered black appliances.  Kim l/m for her that black hoodrange is an upgrade she’d have to speak to electrican and let her know that we are working on the floor issue.

Sept9/08:  setup for Don to check ceramic floor on Sept 12/08 at 9:00am

Sept12/08:  PO 29297 to Bayfield to tear out tiles in 2 pce and retile/to be continued out into hallway to first corner

Oct 20th/08:  Bayfield Carpet supposed to go in today to tear out tile and continue into the hallway to first corner / Greg taking off baseboards and toilet

Oct24/08:  Malcolm was here today and installed toilet and did caulking at sink etc.

Oct29/08:  homeowner called still waiting on transition strip/missing 2 screens and electrical panel not labeled.  Malcolm is to go back to install transition strip/I sent fax to Jason White to follow-up on missing screens and sent w/o 2077 to Gord/Marnoch to get in and have fuse panel labeled.

Nov17/08:  homeowner called again about transition strips/Malcolm did not go back yet/I setup with homeowner to go in Nov 20/08 she is leaving key under mat

Dec 29/08:  “some siding coming off house …and a piece of wood with nails in it also hanging off house” / Peter will look at to see what the problem could be/ Peter’s notes :

Pce of fascia and one by two was hanging off the upper level of the house – he will take a  picture to show Don ?? work order to Dominion????

Dec30/08:  Don looked at this today w/o2314 to Dominion to repair trim against brick at underside of soffit at front of unit at gable (plancia board)

Jan9/09:  homeowner called me back I was trying to book list/I l/m for her that I am booking Jan 26,27/09 and she is to call to confirm these dates.

Jan13/09:  homeowner called and confirmed for Jan26,27/09 for 30 day list.

Jan 27/09:  Work Order # 2442 Marnoch Electric re:  label electrical panel and change one pull chain in the basement.

Jan 27/09: Peter did 30 day list.  Peter is scheduled to do service work 2 items and 1 spring item remaining.

Feb9/09:  I l/m for homeowner to call us as we need ½ day more for Peter to finish repair to whole in floor outside bathroom.  Also needs to do a couple of screens here.

Feb 18/09: Teresa left msg. on home phone to request service time for March 2/09

Feb18/09: Owner asked if it will be possible to schedule Mar 2 in the PM. Lauren will talked to Noel and will confirm with us.

Feb23/09:   I left another message that homeowner needs to confirm for Mar2/09 for Peter to finish his work here.

Mar3/09:  Peter was here.  PO32670 to Pollard Windows for 2 screens.  I refaxed w/o to Marnoch to label electrical panel. Put copy into pending file for Peter to do when screens arrive.

Apr1/09:  I checked paperwork and found that the screens have been delivered to us and that Malcolm went here March17/09 and left screens on porch.  Today I l/m for homeowner to make sure they received them.

May 21, 2009: Lauren left msg. that the hose bib shut off valve has been framed in. W/O 2540 sent to Canbarr. After talking with owner be learned that the valve has not been framed but is leaking. Completed