Lot75

1331 Corm Street

Starling

Close Date:  Dec 11, 2008

Thomas Donner ** HOMEOWNERS ARE HOME EVERY FRIDAY

Jennifer Lamb

(H) 431-1631

WK 905-251-6711

Cell 905-251-1981

Dec 17th/08: * Courtesy call -- Kim called Jennifer on her cell phone / only one of the trades have been in to do any work / explained how a lot of trades at Christmas shut down for the holidays

NOTE:  homeowner noted that she has the wrong front doors and just noticed a hole in the patio door track on fixed side of patio door in dining room

Jan 21/09:  Kim emailed information to Keystone so that could phone the homeowner for access * for Jan 22/09 to complete work

Jan 29/09:  Kim set up appointment for Feb 6th/ Purchase Order # 31083 Pollard Windows for BO3 double entry doors – slabs and hardware only / Work Order # 2446 Marnoch Electric to check GFI’s and to possible change range hood because fan blade was bent and tore screen when it was turned on Completed

** THE FRONT DOORS WILL HAVE TO BE CHANGED IN SPRING – homeowner will call mid March

Feb11/09: Joan called Pollard is there with doors/she will ask John where to store them for now and let me know/Don says we should bring back to shop as they need painting etc before being installed.

April 7, 2009: Owner called re deficiencies and front door. Lorraine will book 30 day service.

April 22, 2009: W/O # 2640 to Marnoch once again to repair range hood fan Completed W/O # 2641 to Pollard to repair/replace sliding door bottom track W/O # 2642 to install back deck stairs. Completed

Apr27/09:  booked 30 day repairs for May 7,8/09

May5/09: Pollard w/o 2641 cancelled and replaced with PO33210/as per John/site should be po work Scheduled for June 24

May6/09: John/site is going to pick up doors (double front door system in service dept shop)and I also faxed thru our 30 day list.  He is having his guys do list and install door.

Pollard will fix patio track see PO33210

June1/09:  w/o 2729 to JP Decorating to do exterior painting. - Completed

June 8, 2009:  PO 33227 to Canbarr to replace hose bib as it was hit by backhoe while grading

June 12/09:  homeowner called said there is still a leak at hosebib not fixed proper.  I called Art/Canbarr he’s in the area and is going to go here next.  Owner says water is leaking a bib