Lot #87

1914 Swan

Canary

Occ.: March 31, 2009

Collin Black

Home: 705-431-9369

Work:	416-675-8818

Cell:	416-837-8625

E-mail: collinblack@sympatico.ca

April 6, 2009: Collin left msg. that basement window does not close and that screws are protruding form stairs. Daughter hurt herself with one of them. Teresa called and Colin informed her that window is fixed but we need to send someone to take a look at stairs.

July 3/09:  30 day booked for July 9/09

July10/09:  Malcolm was here yesterday to start some repairs for 30 day list.  We have rescheduled another day for July 17/09.  w/o 2850 to Marnoch to repair outside outlet @ back porch which is not working.

July 20, 2009:  Owner will send e-mail with expectations for compensation for taking time off work for cabinet selection at Simcoe

Malcolm worked on 30 day list. All issues were completed with the exception of exterior outlets – W/O 2788 sent to Marnoch-

July27/09:  owner called wanted to know what we are doing about vinyl repair.  Wendy/Malcolm discussed this and the floor is out by ¾”.  We need to arrange another day to go in and do repair.  I also called and l/m for Marnoch to follow up on exterior outlet repair and I l/m for owner to call so we can book another day, I asked him if we could book for Aug7/09???-Completed

Aug7/09:  booked Aug 11/09 to do floor issue.

Aug14/09:  owner was a no show.  We rescheduled for Sept 8/09

October 14, 2009: Service scheduled for Nov. 6/09